# MASTER PROJECT IMPLEMENTATION CHECKLIST

LLM-Assisted Explainable Radiology Report Generation Using Diagnostic Questioning

Use this document as a living checklist. Tick each box only after the step is completed and verified.

# How to use this checklist

☐ Work from top to bottom unless a step explicitly depends on a later decision.

☐ Keep screenshots, experiment results, model outputs and notes as evidence for completed steps.

☐ If a requirement is marked “TBD”, do not invent a value; decide it with the project guide/team and record the decision.

☐ The checklist is intentionally split into small steps so we can work through it one item at a time.

# Project anchor — what we are building

The project source defines a prototype that takes a chest X-ray, extracts visual features, performs diagnostic questioning, uses QA findings to guide an LLM-generated radiology report, and provides diagnosis-level and optional lesion-level grounding. The expected final output is Image + Diagnostic QA + Explainable Generated Report.

| Source requirement | Where it appears in our implementation |
| --- | --- |
| Structured diagnostic QA | Diagnostic Questioning stage |
| QA-guided LLM report generation | Structured Diagnostic Prompt → Report Generator |
| Diagnosis-level grounding | Report sentence ↔ supporting QA finding |
| Lesion-level grounding | Location finding ↔ highlighted image region, when available |
| Prototype interface | Image + QA + Report + Evidence UI |

# PHASE 0 — Project Setup & Decisions

☐ Confirm the final project title: LLM-Assisted Explainable Radiology Report Generation Using Diagnostic Questioning.

☐ Confirm team members and guide information in the project records.

☐ Write a one-paragraph project scope and keep it fixed as the baseline scope.

☐ Record the exact dataset to be used. If not decided, mark it TBD.

☐ Record the exact vision model to be used. If not decided, mark it TBD.

☐ Record the exact LLM/report-generation method to be used. If not decided, mark it TBD.

☐ Record the programming language and framework choices.

☐ Record whether model inference will be local, API-based, or hybrid.

☐ Record available hardware/compute resources.

☐ Create the project Git repository.

☐ Create a clean project folder structure.

☐ Create a README with setup instructions.

☐ Create a project task board or use this document as the task board.

# PHASE 1 — Understand the Base Paper & Requirements

The project presentation identifies the Chain of Diagnosis framework as the principal inspiration and describes the full architecture as visual encoding → diagnostic dialog → QA-guided generation → diagnosis grounding → lesion grounding.

☐ Read the selected base paper completely.

☐ Write down the base paper's problem statement in your own words.

☐ Write down the base paper's main contribution.

☐ Understand the diagnostic dialog/self-questioning stage.

☐ Understand what information the QA diagnoses contain: disease presence, location, severity and causal relations where applicable.

☐ Understand QA-guided report generation.

☐ Understand diagnosis grounding.

☐ Understand lesion grounding.

☐ Identify which parts of the base paper are being reproduced.

☐ Identify which parts are simplified for the student prototype.

☐ Create a one-page architecture note for the team.

☐ Get guide approval for the simplified scope before implementing the difficult components.

# PHASE 2 — Dataset & Data Understanding

The presentation notes that the full framework can require reports, QA pairs, disease labels and lesion bounding boxes. Our actual dataset and annotation availability must therefore be verified before implementation.

☐ Select/confirm the chest X-ray dataset.

☐ Download or obtain permitted access to the dataset.

☐ Read the dataset license/usage conditions.

☐ Inspect the folder/file structure.

☐ Inspect the image format and dimensions.

☐ Inspect how reports are stored, if reports are provided.

☐ Inspect whether disease labels are provided.

☐ Inspect whether location annotations are provided.

☐ Inspect whether lesion bounding boxes/regions are provided.

☐ Determine whether QA pairs already exist.

☐ If QA pairs do not exist, define how prototype QA will be generated.

☐ Create train/validation/test splits if required.

☐ Check for missing/corrupt images.

☐ Check for duplicate images if practical.

☐ Create a small sample dataset for rapid development.

☐ Document the final dataset and annotation availability.

# PHASE 3 — Development Environment

☐ Install the selected Python version/environment or other required runtime.

☐ Create and activate a project virtual environment.

☐ Install the selected deep-learning framework.

☐ Install image-processing dependencies.

☐ Install the selected vision-model dependencies.

☐ Install LLM/API dependencies if applicable.

☐ Install the selected web/UI framework.

☐ Verify GPU availability if using GPU acceleration.

☐ Run a minimal vision-model inference test.

☐ Run a minimal LLM/text-generation test.

☐ Save dependency versions in a requirements/lock file.

☐ Create a reproducible setup script or setup instructions.

# PHASE 4 — Image Processing Module

Source-defined responsibility: accept chest X-ray images and extract visual features.

☐ Implement image input loading.

☐ Implement image validation.

☐ Implement preprocessing required by the chosen vision model.

☐ Implement image resizing/normalization required by the chosen model.

☐ Load the pre-trained vision model.

☐ Run feature extraction on one image.

☐ Verify the extracted feature tensor/representation shape.

☐ Run feature extraction on a batch.

☐ Add error handling for invalid images.

☐ Save/return the visual representation for downstream modules.

☐ Test the module independently.

☐ Record the chosen vision model and preprocessing details.

# PHASE 5 — Diagnostic Questioning Module

Source-defined responsibility: generate or select clinically relevant questions and answers. The simplified architecture specifically mentions presence, location, severity and key findings.

☐ Define the diagnostic QA schema.

☐ Define the supported question categories.

☐ Implement disease/finding presence questions.

☐ Implement location questions if location information is available.

☐ Implement severity questions if the available data supports severity.

☐ Define the answer format (structured fields/JSON or equivalent).

☐ Connect visual features to the diagnostic-questioning component.

☐ Generate/select diagnostic questions for a test image.

☐ Generate answers/findings for those questions.

☐ Validate the QA output format.

☐ Handle cases where a category is not applicable.

☐ Save QA results for each test image.

☐ Create a human-readable QA display.

☐ Test QA generation independently on several images.

# PHASE 6 — Structured Diagnostic Prompt

☐ Define the exact structured representation of QA findings.

☐ Convert QA findings into a consistent diagnostic prompt.

☐ Ensure the prompt contains only available/validated findings.

☐ Include relevant presence information.

☐ Include location information when available.

☐ Include severity information when available.

☐ Add report-format instructions.

☐ Test the prompt with several QA examples.

☐ Save example prompts and outputs for documentation.

# PHASE 7 — LLM-Based Report Generation

Source-defined responsibility: convert diagnostic findings into a structured radiology-style report.

☐ Select/confirm the LLM or report-generation model.

☐ Decide whether the model is local, API-based, or another permitted method.

☐ Define the report format.

☐ Create the report-generation prompt/template.

☐ Pass the structured diagnostic prompt to the LLM.

☐ Generate a report for one test image.

☐ Check that the report reflects the supplied diagnostic findings.

☐ Check that unsupported findings are not deliberately added by the prompt.

☐ Implement response parsing if structured output is used.

☐ Store the generated report.

☐ Run report generation on the sample dataset.

☐ Record representative examples for the project report.

# PHASE 8 — Diagnosis-Level Grounding

The project requires report sentences to be connected to supporting QA diagnoses.

☐ Define what counts as a report sentence/statement.

☐ Define the representation of a QA finding.

☐ Define the mapping between report statements and QA findings.

☐ Implement sentence/statement extraction if required.

☐ Implement the matching/linking mechanism.

☐ Return supporting QA evidence for each grounded report statement.

☐ Handle statements for which no valid QA evidence is available.

☐ Display the evidence next to or beneath the corresponding report statement.

☐ Test grounding with several generated reports.

☐ Save examples showing report statement → QA evidence.

# PHASE 9 — Lesion-Level Grounding / Visualization

The source specifies highlighting a relevant image area when location information is available. Do not make this mandatory when the selected dataset/model does not provide localization information.

☐ Confirm whether the selected dataset provides lesion locations/bounding regions.

☐ Confirm whether the diagnostic module produces location information.

☐ Choose the localization representation.

☐ Implement conversion from location information to image coordinates if required.

☐ Overlay the region on the chest X-ray.

☐ Display the highlighted region in the UI.

☐ Verify that the overlay uses the correct image coordinate system.

☐ Handle images without localization information.

☐ Test multiple localized and non-localized cases.

☐ Save example images for the project report/presentation.

# PHASE 10 — Prototype User Interface

Source-defined UI responsibility: present the input image, generated report and explanation together.

☐ Choose the UI framework.

☐ Create the main application page.

☐ Add chest X-ray upload/select control.

☐ Display the input image.

☐ Add a processing/loading state.

☐ Display diagnostic QA pairs.

☐ Display the generated radiology report.

☐ Display diagnosis-level evidence.

☐ Display lesion highlighting when available.

☐ Add clear section labels.

☐ Add error messages.

☐ Add a reset/new-image action.

☐ Connect the UI to the backend/model pipeline.

☐ Test the complete UI manually.

# PHASE 11 — End-to-End Integration

☐ Connect image input → feature extraction.

☐ Connect feature extraction → diagnostic questioning.

☐ Connect diagnostic QA → structured diagnostic prompt.

☐ Connect structured prompt → LLM report generation.

☐ Connect report → diagnosis grounding.

☐ Connect location findings → lesion visualization when available.

☐ Connect every backend output to the UI.

☐ Run the complete pipeline on one known test image.

☐ Fix integration/data-format issues.

☐ Run the complete pipeline on several different images.

☐ Add logging for major pipeline stages.

☐ Make sure failed stages return understandable errors.

☐ Freeze a working end-to-end prototype version.

# PHASE 12 — Evaluation & Testing

The source expects an accurate and explainable prototype. Exact quantitative metrics are not specified in the presentation and should be selected with the guide/team.

☐ Define functional test cases.

☐ Define report-quality evaluation criteria.

☐ Define diagnostic QA evaluation criteria.

☐ Define grounding evaluation criteria.

☐ Define lesion-localization evaluation criteria if localization is implemented.

☐ Select quantitative metrics if required.

☐ Create a fixed evaluation subset.

☐ Run the prototype on the evaluation subset.

☐ Record generated QA results.

☐ Record generated reports.

☐ Record grounding results.

☐ Record localization results where applicable.

☐ Inspect representative failure cases.

☐ Document limitations and failure modes.

☐ Prepare before/after or baseline comparisons only if a valid baseline is available.

# PHASE 13 — Quality, Safety & Data Handling

☐ Confirm that the dataset may be used for the academic project.

☐ Avoid exposing unnecessary patient-identifying information.

☐ Document data handling/storage decisions.

☐ Add basic input validation.

☐ Ensure the UI does not present the prototype as a replacement for a radiologist.

☐ Document that clinical deployment requirements are outside the current student prototype scope.

☐ Review generated reports for unsupported or hallucinated findings.

☐ Document known limitations before demonstration.

# PHASE 14 — Documentation

☐ Finalize PRD.

☐ Finalize SRS.

☐ Create system architecture diagram.

☐ Create detailed data-flow diagram.

☐ Create module/component diagram.

☐ Create database/data-storage diagram if a database is actually used.

☐ Document dataset and preprocessing.

☐ Document model choices.

☐ Document diagnostic QA schema.

☐ Document prompt design.

☐ Document report format.

☐ Document diagnosis-grounding method.

☐ Document lesion-grounding method.

☐ Document UI workflow.

☐ Document testing methodology.

☐ Document results.

☐ Document limitations.

☐ Document future scope.

☐ Keep a changelog of major implementation decisions.

# PHASE 15 — Final Academic Deliverables

☐ Prepare final project abstract.

☐ Prepare literature survey table.

☐ Prepare problem identification.

☐ Prepare existing-system description.

☐ Prepare proposed-system description.

☐ Prepare existing vs proposed comparison.

☐ Prepare system architecture.

☐ Prepare module descriptions.

☐ Prepare expected output screenshots.

☐ Prepare implementation/results section.

☐ Prepare conclusion.

☐ Prepare future scope.

☐ Verify all cited papers and references.

☐ Verify that the project title is different from the selected base-paper title if required by the review instructions.

☐ Prepare final presentation/demo flow.

☐ Perform a complete rehearsal using a clean environment.

☐ Prepare backup of code, models/configuration, dataset instructions and presentation.

# PHASE 16 — Final Demo Checklist

☐ Application starts successfully.

☐ Test chest X-ray is ready.

☐ Image upload/select works.

☐ Image is displayed correctly.

☐ Visual feature extraction completes.

☐ Diagnostic QA appears.

☐ Structured diagnostic information is visible.

☐ Radiology-style report is generated.

☐ Report statements show supporting QA evidence.

☐ Lesion highlight appears where localization is available.

☐ Errors are handled cleanly.

☐ The complete workflow can be demonstrated without manual intervention.

☐ Final screenshots/video are captured.

☐ Final code is backed up and tagged/versioned.

# PROJECT DECISION LOG

Fill this section as the team makes decisions. This prevents us from repeatedly changing the architecture.

| Decision | Chosen Value | Date | Approved/Discussed With | Notes |
| --- | --- | --- | --- | --- |
| Dataset | TBD |  |  |  |
| Vision model | TBD |  |  |  |
| Diagnostic QA method | TBD |  |  |  |
| LLM/report generator | TBD |  |  |  |
| Grounding method | TBD |  |  |  |
| Lesion localization method | TBD |  |  |  |
| Backend | TBD |  |  |  |
| Frontend/UI | TBD |  |  |  |
| Deployment | TBD |  |  |  |

# PROGRESS TRACKER

Update this manually as we complete phases.

| Phase | Status | Notes |
| --- | --- | --- |
| 0 — Setup & Decisions | Not started |  |
| 1 — Base Paper & Requirements | Not started |  |
| 2 — Dataset | Not started |  |
| 3 — Environment | Not started |  |
| 4 — Image Processing | Not started |  |
| 5 — Diagnostic Questioning | Not started |  |
| 6 — Structured Prompt | Not started |  |
| 7 — LLM Report Generation | Not started |  |
| 8 — Diagnosis Grounding | Not started |  |
| 9 — Lesion Grounding | Not started |  |
| 10 — UI | Not started |  |
| 11 — Integration | Not started |  |
| 12 — Evaluation | Not started |  |
| 13 — Safety/Data Handling | Not started |  |
| 14 — Documentation | Not started |  |
| 15 — Academic Deliverables | Not started |  |
| 16 — Final Demo | Not started |  |

# Important source note

This checklist is derived from the project presentation. The presentation explicitly defines the objectives, simplified architecture, modules and expected output, but it does not specify every implementation choice. Therefore, technology/model/dataset choices that are not present in the source are intentionally left as TBD.